## Summary

Billing **May 16 – Jun 14, 2026: CA$1,482.79**, a **2,757% increase** over the prior

month (~CA$52). Cost was negligible until ~May 23, then rose sharply from ~June 1.

**Model:** `gemini-3.5-flash` (low-cost tier) — this was a **volume** problem, not a

model-price problem.

## Billing breakdown (Google SKUs)

| SKU | Units | Cost |

|---|---|---|

| Generate content — OUTPUT text, gemini-3.5-flash | 53,335,349 tokens | $663.79 |

| Generate content — INPUT text, gemini-3.5-flash | 214,711,416 tokens | $445.37 |

| Generate content — SEARCH-grounding queries | 9,129 queries | $176.74 |

| INPUT audio (transcription) | 947,585 tokens | $1.97 |

| Other (2.5-flash short / image) | — | <$10 |

Cost is ~entirely **text generation + web-search grounding**; transcription is negligible.

## Root cause

A set of AI features deployed in **late May 2026** runs scheduled background jobs that

**re-process a continuously growing dataset (contacts, companies, projects, email) in

full every day, with no incremental caching**, plus web-search grounding **with no

result cache**. Cost therefore grew **exponentially** with accumulated data × user

count (cumulative cost climbed sharply from ~June 1). Two software defects amplified it:

(1) a retry loop that **re-sent failed requests 3–4×** (still billed) on rate-limit/

quota errors; (2) a redundant **second validation pass** on most outputs. Because **no

token-usage monitoring or effective spend guardrail was in place**, this unintended

runaway went unnoticed for ~two weeks until it hit the monthly spend cap.

Specific code drivers: daily Projects refresh re-screens up to 500 emails per user per

day (`_REFRESH_WINDOW_DAYS=45`, `max_results=500`); daily CRM refresh re-enriches

contacts one API call each and re-enriches all on a prompt-version change

(`PROMPT_VERSION=2`); Company Intelligence issues up to 10 grounded searches per run

with no caching (`_COMPANY_CAP=25`, 2 searches/batch), auto-enrolling every discovered

company (`monitor_intelligence` defaults true).

## Note on per-feature attribution

Per-feature token attribution for the past is unrecoverable: the application never

recorded per-call token counts, and Google billing breaks down only by SKU (model +

token type), not by application feature (all calls use one unlabeled key). The one

exactly attributable figure is the **$176.74 / 9,129 search queries = the Company +

Market Intelligence features** (only these issue grounded searches).

## Remediation (in progress)

Monthly spend cap set (now active). Implementing: per-feature token monitoring; retry

fix (treat quota/spend-cap 429 as fatal, no resend); web-search result caching;

incremental (not daily-full) CRM/Projects processing; reduced redundant validation; and

a daily token-budget circuit-breaker.

## Suggested appeal statement

> Our platform deployed a set of AI features in late May 2026. Prior monthly usage was

> negligible (~CA$52/month). These features' background jobs re-process a continuously

> growing dataset (contacts, companies, projects, email) in full every day with no

> incremental caching, and use web-search grounding with no result cache — causing cost

> to grow exponentially with accumulated data and user count (cumulative cost climbed

> sharply from ~June 1). Two software defects amplified it: a retry loop that re-sent

> failed requests 3–4× (still billed), and a redundant second validation pass. Because

> no token-usage monitoring or effective spend guardrail was in place, this unintended

> runaway went unnoticed for ~two weeks until it reached ~CA$1,482 — a 2,757% spike over

> the prior month. Having identified the root cause, we have set a spend cap and are

> implementing usage monitoring and defect fixes. We respectfully request a one-time

> adjustment for this anomalous, software-defect-driven usage.